| Date | 1 October 2026 |
| --- | --- |
| Team ID | PER206 AI WeatherWise API |
| Project Name | AI WeatherWise API |
| Maximum Marks | 1 Mark |

# Scalability & Future Plan:

Roadmap based on the reviewed backend design. Load capacity, public deployment, and performance results are not established. Upgrades and timelines below are proposals.

# Current System Limitations:

| No | Limitation | Impact | Priority |
| --- | --- | --- | --- |
| 1 | Favorite list has no pagination or filtering | Response size and database work grow with each user’s saved locations. | High |
| 2 | Weather and AI depend on external providers | Latency and quotas affect live data; successful fallbacks can hide provider failures. | High |
| 3 | Runtime and deployment evidence incomplete | Reliable capacity and production readiness cannot yet be assessed. | High |

# Scalability Plan:

| No | Scalability Aspect | Current State | Proposed Upgrade / Solution |
| --- | --- | --- | --- |
| 1 | User load | Single modular backend; capacity untested. | Measure load first, then consider multiple API instances and shared operational monitoring. |
| 2 | Data storage | MongoDB User and Location schemas; full owned favorite list. | Add pagination and query-driven indexes; define backups and retention. |
| 3 | Performance | Database, OpenWeatherMap, and Gemini request paths; capacity untested. | Measure live and fallback paths separately; add provider timeouts and bounded retries; consider a queue if demand warrants it. |
| 4 | Security | JWT, bcrypt, and favorite ownership checks are present. | Enforce JWT secrets, HTTPS, numeric/type checks, safe regexes, identifier validation, request limits, and restricted CORS. |

AI WeatherWise API | Continued

# Future Roadmap:

| Phase | Planned Feature / Enhancement | Target Timeline | Expected Impact |
| --- | --- | --- | --- |
| Phase 1 | Restore source folder layout, review all routes, and add meaningful integration tests. | First 2 weeks after scope approval | Establish a reproducible baseline and verified core functionality. |
| Phase 2 | Add favorite pagination/search, stronger validation, safe errors, and AI source metadata. | Following 2-4 weeks | Improve retrieval and distinguish Gemini output from local rules. |
| Phase 3 | Measure load and add justified indexes, weather/AI timeouts, quota handling, and bounded weather caching. | Following 4-6 weeks | Reduce repeated provider work and handle failures predictably; define cache freshness. |
| Phase 4 | Develop a visual client; evaluate monitoring, scaling, forecasts, and multilingual insights. | After validated demand | Extend usability and capacity without claiming unmeasured benefits. |

Success criteria: measure latency and unexpected errors; verify ownership; distinguish live weather from mock data; review AI consistency; and gather user feedback. Set cache freshness and provider budgets before scaling. Timelines remain proposals and depend on measured demand and team capacity.